HIMP Product Roadmap

Phases 12–16

Version 1.14.0 | Phase 14 production closure | 2026-08-22

# 1. Roadmap Purpose

With the Phase 9–11 platform, production, PostgreSQL, scheduler, recovery, reporting, logging, and operational foundations established, the HIMP product roadmap focuses on operator usefulness, operational intelligence, automation value, orchestration UX, notifications, and lifecycle operations. This revision records the completed and production-verified Phase 12 Operational Intelligence program and preserves the remaining roadmap beginning with Phase 13.

# 2. Development Rules

One bounded subsystem per subphase.

Build each coherent slice end-to-end before running the slice regression.

Run focused/full regression, compileall, and git diff --check at the end of the slice.

Production validation remains part of Definition of Done.

Create a clear Git checkpoint for each completed subphase where practical.

Reuse existing scheduler, health, execution, remediation, reporting, and persistence infrastructure.

Do not create parallel subsystems or perform unrelated production refactors.

Prefer deterministic and explainable operational intelligence before predictive/AI behavior.

# 3. Roadmap Summary

| Phase | Focus | Estimated Effort | Current Status |
| --- | --- | --- | --- |
| 12 | Operational Intelligence | 27–47 hrs | COMPLETE / PRODUCTION VERIFIED |
| 13 | Automation Intelligence | 20–35 hrs | COMPLETE / PRODUCTION VERIFIED |
| 14 | Workflow & Orchestration UX | 15–25 hrs | IN PROGRESS — 14.1–14.4 COMPLETE / PRODUCTION VERIFIED |
| 15 | Administration & Notifications | 15–25 hrs | PLANNED |
| 16 | Platform Lifecycle & Advanced Operations | 15–30 hrs | PLANNED |
|  | Potential total | 92–162 hrs |  |

# 4. Phase 12 — Operational Intelligence

Status: COMPLETE / PRODUCTION VERIFIED. Phase 12 turns HIMP's existing inventory, plugin health, host health, history, execution, scheduler, storage, and relationship data into a coherent operational view.

## 12.1 — Health Model Consolidation (4–7h)

Status: COMPLETE.

Define the canonical health contract; clarify the relationship between plugin health and infrastructure health; reduce contradictory presentation without rewriting the health system.

## 12.2 — Scheduled Plugin Health (3–5h)

Status: COMPLETE.

Use the existing scheduler for configurable plugin-health refreshes, prevent overlap, record results, expose last/next refresh, and retain manual execution.

## 12.3 — Host Storage Capacity Intelligence (5–8h)

Status: COMPLETE.

Collect and display per-host/per-filesystem capacity: mount point, total, used, free, percent used, and last checked. Provide utilization visibility, dashboard summaries, host detail views, configurable WARNING/CRITICAL thresholds, and stateful alert transitions.

### Storage Visualization and Alert Contract

pve01 /             56%  18 GB free
pve01 /var/lib/vz  78% 220 GB free
automation /        64%   9 GB free
himpdb01 /          83%   7 GB free  WARNING

Notification behavior remains stateful: crossing the warning threshold creates a warning event; remaining above the threshold does not repeatedly notify; crossing the critical threshold creates an escalation event; returning below the configured warning threshold creates a recovery event.

## 12.4 — Infrastructure Relationships (5–8h)

Status: COMPLETE / PRODUCTION VERIFIED.

Phase 12.4 established an explicit, deterministic infrastructure-relationship contract before topology presentation. Git-managed configuration is authoritative; PostgreSQL asset_relationships is the synchronized operational representation.

Canonical entity vocabulary: application, host, service, database, dns, storage, backup.

Canonical relationship vocabulary: runs_on, depends_on, uses, stores_on, backed_up_by, resolves_through, provides.

Relationship validation rejects empty values, unsupported entity/relationship types, self-relationships, and duplicate configured relationships.

Deterministic reconciliation adds missing configured relationships, preserves unchanged relationships, and removes obsolete managed relationships.

Forward source lookup and reverse target lookup are implemented for later dependency/impact analysis.

Authenticated relationship read APIs are live; reconciliation is admin-only.

No PostgreSQL schema migration was required; the existing asset_relationships schema was retained.

### Phase 12.4 Production Relationship State

application:himp --depends_on--> database:himp
application:himp --runs_on-----> host:automation.server.arpa
database:himp    --runs_on-----> host:himpdb01.server.arpa

Initial production reconciliation added exactly three relationships. A second reconciliation proved idempotence: configured=3, added=0, removed=0, unchanged=3, total=3. Direct PostgreSQL verification confirmed exactly three rows.

### Phase 12.4 API Contract

GET /api/relationships

GET /api/relationships/source/{source_type}/{source_id}

GET /api/relationships/target/{target_type}/{target_id}

POST /api/relationships/reconcile — admin-only

Unauthenticated GET and POST requests returned HTTP 401. After refreshing the HIMP admin session, all four live API checks returned HTTP 200. The source lookup for application:himp returned two relationships, and the reverse target lookup for database:himp correctly returned the HIMP application dependency.

### Phase 12.4 Regression Finding and Correction

The full regression gate exposed a real PostgreSQL lifecycle defect unrelated to relationship semantics: long-lived database facades could retain a reference to a shared pool after FastAPI shutdown closed and removed that pool. PostgreSQLDatabase now reacquires the current shared pool only when its cached pool is closed, preserving explicit shutdown cleanup and existing test seams.

Dedicated lifecycle regression coverage was added. The final full regression completed with 893 passing tests. compileall and git diff --check passed.

### Phase 12.4 Release Checkpoint

Branch:       feature/plugin-sdk
Commit:       6ca4aeefbdf968dbaa4b9f90c63f435a91b2c9ff
Subject:      feat: add infrastructure relationship management
LOCAL:        6ca4aeefbdf968dbaa4b9f90c63f435a91b2c9ff
REMOTE:       6ca4aeefbdf968dbaa4b9f90c63f435a91b2c9ff
DEPLOYED:     6ca4aeefbdf968dbaa4b9f90c63f435a91b2c9ff
Regression:   893 passed
compileall:   PASS
diff check:   PASS
HIMP service: ACTIVE
Listener:     0.0.0.0:9347
Worktree:     CLEAN / synchronized

## 12.5 — Dependency & Impact Analysis (4–7h)

Status: COMPLETE / PRODUCTION VERIFIED.

Phase 12.5 added deterministic, read-only dependency traversal and reverse-impact analysis over the Phase 12.4 canonical relationship graph. The implementation reuses AssetRelationshipService and does not introduce a parallel dependency model, graph database, schema migration, or topology storage layer.

Dependency traversal follows outgoing source-to-target relationship edges and answers “What does this asset depend on?”

Impact traversal follows incoming edges in reverse and answers “What depends on this asset?” and “What could be affected if this asset fails?”

Breadth-first traversal provides deterministic shortest discovered paths, depth tracking, and cycle protection.

Each reachable asset is returned once with entity type, entity ID, depth, the relationship used to reach it, and the complete relationship path from the requested root.

Optional max_depth limits analysis to direct or bounded transitive relationships without changing graph semantics.

Both new API routes inherit the existing authenticated-session boundary. Phase 12.5 remains read-only against asset_relationships.

### Phase 12.5 Live Production Results

Dependencies of application:himp:
depth 1  database:himp via depends_on
depth 1  host:automation.server.arpa via runs_on
depth 2  host:himpdb01.server.arpa via runs_on

Impact of host:himpdb01.server.arpa:
depth 1  database:himp via runs_on
depth 2  application:himp via depends_on

### Phase 12.5 API Contract

GET /api/dependencies/{entity_type}/{entity_id}

GET /api/impact/{entity_type}/{entity_id}

Both routes accept optional max_depth >= 1.

Unauthenticated production requests returned HTTP 401; authenticated full and depth-limited requests returned HTTP 200.

### Phase 12.5 Validation and Release Checkpoint

Branch:       feature/plugin-sdk
Commit:       b0650cbbe74be0ce7ae77761b369dd97446f7011
Subject:      feat: add dependency impact analysis
LOCAL:        b0650cbbe74be0ce7ae77761b369dd97446f7011
REMOTE:       b0650cbbe74be0ce7ae77761b369dd97446f7011
DEPLOYED:     b0650cbbe74be0ce7ae77761b369dd97446f7011
Focused:      49 passed
Regression:   913 passed
compileall:   PASS
diff check:   PASS
OpenAPI:      PASS
Production graph analysis: PASS
Production relationship rows: 3 (unchanged)
HIMP service: ACTIVE
Listener:     0.0.0.0:9347
Worktree:     CLEAN / synchronized

## 12.6 — Health Correlation & Trends (4–8h)

Status: COMPLETE / PRODUCTION VERIFIED.

Phase 12.6 added deterministic historical health analysis over HIMP's existing plugin and host health-history stores. The implementation analyzes repeated failures, warnings, state transitions, current streaks, unhealthy percentages, observed unhealthy duration, and bounded flapping behavior without introducing a second persistence layer or predictive/AI behavior. Relationship-aware correlation reuses the Phase 12.5 dependency graph and explicitly distinguishes topology assets that have no persisted host-health history.

### Phase 12.6 Live Production Results

Host analysis for pbs01 returned 260 observations: 259 PASS, 1 FAIL, 0 WARNING, 2 state transitions, 1 flap event, current state HEALTHY, current streak 7, and is_flapping=false. Plugin analysis for technitium returned 6 observations: 4 PASS, 2 WARNING, 0 FAIL, current state HEALTHY, and current streak 4.

Relationship-aware correlation for application:himp returned two reachable hosts. automation.server.arpa is a valid depth-1 topology dependency but currently has no persisted host-health history, so HIMP reports history_available=false and current_state=UNKNOWN. himpdb01.server.arpa is a depth-2 dependency with 5 persisted PASS observations and current_state=HEALTHY. This preserves the distinction between 'known topology asset with no observations' and an unhealthy asset.

### Phase 12.6 API Contract

Authenticated read-only endpoints are available for host analysis, plugin analysis, and relationship-aware correlation under /api/health/analysis. Unauthenticated production requests returned HTTP 401; authenticated production requests returned HTTP 200. Deployment and API validation did not mutate health-history or relationship data.

### Phase 12.6 Validation and Release Checkpoint

Branch:       feature/plugin-sdk
Commit:       d02aa17126b105adb577d86d0c11f5221eb685ef
Subject:      feat: add historical health analysis
LOCAL:        d02aa17126b105adb577d86d0c11f5221eb685ef
REMOTE:       d02aa17126b105adb577d86d0c11f5221eb685ef
DEPLOYED:     d02aa17126b105adb577d86d0c11f5221eb685ef
Focused:      61 passed
Regression:   932 passed
compileall:   PASS
diff check:   PASS
OpenAPI:      PASS
Production health analysis: PASS
Authenticated API validation: PASS
Production plugin-health rows: 27 (unchanged)
Production host-health rows: 11160 (unchanged)
Production relationship rows: 3 (unchanged)
HIMP service: ACTIVE
Listener:     0.0.0.0:9347
Worktree:     CLEAN / synchronized

### Phase 12.6 Operational Follow-up

COMPLETED during Phase 12 closure. automation.server.arpa was added to the infrastructure inventory group through the HIMP web inventory workflow, HIMP service SSH authorization was validated, Ansible ping succeeded, and a direct host-health check persisted a PASS observation. Relationship-aware correlation subsequently reported history_available=true and HEALTHY for the automation host. The production PostgreSQL credential-rotation item remains separately tracked because it is not part of the Phase 12 implementation scope.

## 12.7 — Phase 12 Production Gate (2–4h)

Status: COMPLETE / PRODUCTION VERIFIED.
The final Phase 12 production closure gate passed across regression, deployment state, authentication boundaries, scheduler operation, PostgreSQL state, runtime inventory, Ansible connectivity, relationship analysis, dependency/impact analysis, and historical health correlation.

Final Phase 12 Production Gate
• Clean-environment full regression: 934 passed.
• compileall: PASS; git diff --check: PASS; deployment script syntax: PASS.
• HIMP service: ACTIVE; listener 0.0.0.0:9347; /login HTTP 200.
• Scheduler timer: ACTIVE / waiting; scheduler service correctly inactive between runs; last scheduled_updates execution completed successfully.
• Production counts: 49 inventory hosts, 27 plugin-health rows, 11161 host-health rows, 3 relationship rows, 6 schedules.
• automation.server.arpa is present in the infrastructure CMDB and persistent runtime inventory, Ansible ping succeeds, and host-health history contains a PASS observation.
• Unauthenticated relationship, impact, and health-analysis requests returned HTTP 401; authenticated relationship, dependency, impact, host-analysis, and correlation requests returned HTTP 200.
• Relationship-aware correlation for application:himp reports both related hosts with health history available, HEALTHY, and non-flapping.
• Repository/worktree: CLEAN / synchronized.

Production Corrections Completed During Closure
0d86409d1be6c90e22be2be09cb3db2dcf53b0f4 — fix: support current ansible inventory validation. Removed the unsupported --json argument from ansible-inventory validation and strengthened regression coverage.
cbfbc354e1f6b0584e92e5ee6d4d9ae3688716b1 — fix: preserve runtime inventory across deployments. Git inventory now seeds runtime inventory only when hosts.yml is absent; subsequent deployments preserve web-managed runtime inventory.

Final Phase 12 Release Checkpoint
Branch: feature/plugin-sdk
LOCAL: cbfbc354e1f6b0584e92e5ee6d4d9ae3688716b1
REMOTE: cbfbc354e1f6b0584e92e5ee6d4d9ae3688716b1
DEPLOYED: cbfbc354e1f6b0584e92e5ee6d4d9ae3688716b1
Regression: 934 passed
compileall: PASS
diff check: PASS
Deploy script syntax: PASS
HIMP service: ACTIVE
Listener: 0.0.0.0:9347
Scheduler timer: ACTIVE
Worktree: CLEAN / synchronized

Phase 12 Operational Intelligence is CLOSED. The next product development phase is Phase 13 — Automation Intelligence.

# 5. Phase 13 — Automation Intelligence

Status: COMPLETE / PRODUCTION VERIFIED. Phase 13 converts HIMP's deterministic operational intelligence into controlled, auditable automation assistance while preserving explicit operator authority and fail-closed execution boundaries. Phases 13.1 through 13.6 are complete and production verified.

## 13.1 — Remediation Recommendations (5–8h)

Status: COMPLETE / PRODUCTION VERIFIED.

Phase 13.1 added deterministic, evidence-backed remediation recommendations over the existing health-analysis and dependency-impact services. Recommendation generation is read-only: it does not execute automation, create remediation audit records, or modify infrastructure state.

• Recommendations are derived from persisted host health and relationship/dependency evidence.

• Unhealthy and flapping conditions are translated into operator-readable severity, rationale, evidence, affected assets, dependency path, and recommended action.

• Recommendation output explicitly reports execution_permitted=false and execution_performed=false.

• Authenticated API: GET /api/remediation/recommendations/{entity_type}/{entity_id}.

• Production application:himp validation returned HTTP 200 with zero recommendations because the correlated production hosts were healthy.

• Unauthenticated production access returned HTTP 401.

• Read-only production validation left remediation audit, remediation operation, relationship, and host-health counts unchanged.

### Phase 13.1 Validation and Release Checkpoint

Branch: feature/plugin-sdk

Commit: e519e336cc865a5976829434e99046210a14b6df

Subject: feat: add evidence-backed remediation recommendations

Focused regression: 63 passed

Full regression: 948 passed

compileall: PASS

diff check: PASS

OpenAPI route: PASS

Authenticated production API: HTTP 200

Unauthenticated boundary: HTTP 401

Production safety check: no remediation execution or audit mutation

## 13.2 — Approval Queue (4–6h)

Status: COMPLETE / PRODUCTION VERIFIED.

Phase 13.2 added a durable remediation approval queue and operator UI while keeping approval decisions separate from remediation execution. The queue provides a controlled administrative decision point for recommendations that require authorization.

• A dedicated remediation_approvals persistence model stores recommendation evidence, source/target identity, condition, severity, recommended action, rationale, affected assets, dependency path, requester, decision actor, decision note, and timestamps.

• Approval lifecycle states are PENDING, APPROVED, and DENIED.

• Creation and approve/deny decision routes require administrator authorization; read access remains behind the existing authenticated session boundary.

• Approval decisions are durable and auditable but do not themselves execute remediation.

• The Remediation page now includes an Approval Queue with status filtering, recommendation context, evidence, affected assets, decision notes, and approve/deny controls.

• Existing remediation execution UI remains present and separate; Phase 13.2 does not collapse approval and execution into one action.

• PostgreSQL schema and SQLite-to-PostgreSQL migration inventories were extended for remediation_approvals.

### Phase 13.2 API Contract

• POST /api/remediation/approvals — create approval request; admin-only

• GET /api/remediation/approvals — list/filter approval queue

• GET /api/remediation/approvals/{approval_id} — approval detail

• POST /api/remediation/approvals/{approval_id}/approve — approve; admin-only

• POST /api/remediation/approvals/{approval_id}/deny — deny; admin-only

### Phase 13.2 Validation and Release Checkpoint

Branch: feature/plugin-sdk

Commit: e2fe1e6cd1d7bc9d308cb4dbb046d8426c1a5678

Subject: feat: add remediation approval queue

UI regression: 25 passed

Backend regression: 69 passed

Database regression: 33 passed

Full clean-environment regression: 975 passed

compileall: PASS

diff check: PASS

HIMP service: ACTIVE

Scheduler timer: ACTIVE

Repository/worktree: CLEAN / synchronized

LOCAL = REMOTE = DEPLOYED = e2fe1e6cd1d7bc9d308cb4dbb046d8426c1a5678

## 13.3 — Remediation Scheduling (3–5h)

Status: COMPLETE / PRODUCTION VERIFIED.
Phase 13.3 added one-time scheduling for individually approved remediation while reusing the existing HIMP scheduler process and the existing remediation execution, policy, verification, and audit services. No parallel scheduler or remediation execution framework was introduced.

• Approved remediation now carries a frozen task_id so the executable automation identity is preserved with the approval snapshot.
• A dedicated remediation_schedules persistence model records approval_id, scheduled execution time, lifecycle status, scheduler identity, start/completion timestamps, audit linkage, failure text, and cancellation metadata.
• Schedule lifecycle states are SCHEDULED, RUNNING, COMPLETED, FAILED, and CANCELLED.
• Only APPROVED remediation may be scheduled; PENDING or DENIED approvals fail closed.
• A single approval may have only one remediation schedule record.
• Due schedules are claimed atomically through SCHEDULED → RUNNING so concurrent scheduler invocations cannot execute the same remediation twice.
• Scheduled execution reconstructs the exact approved remediation snapshot rather than regenerating recommendations at execution time.
• Existing remediation policy is re-evaluated at execution time; approval does not bypass a later policy DENY or disabled automation state.
• Cancellation preserves the approval record and leaves a durable operator audit trail.
• Browser-local datetime input is converted to ISO UTC; persistence uses UTC-naive timestamps, while internal naive datetimes are interpreted as host-local before UTC conversion.

Phase 13.3 API Contract
• POST /api/remediation/schedules — create a one-time schedule for an approved remediation; admin-only
• GET /api/remediation/schedules — list/filter remediation schedules
• GET /api/remediation/schedules/{schedule_id} — schedule detail
• POST /api/remediation/schedules/{schedule_id}/cancel — cancel a SCHEDULED item; admin-only

Phase 13.3 Validation and Release Checkpoint
Branch: feature/plugin-sdk
Commit: f004c1019c8f730b6107d7ecf8b8f433f40a8147
Subject: feat: add remediation scheduling
Focused regression: 93 passed
Full regression: 1005 passed
compileall: PASS
diff check: PASS
PostgreSQL backend: VERIFIED
remediation_approvals.task_id: PRESENT
remediation_schedules table: PRESENT
Live API routes: VERIFIED
Post-deployment scheduler execution: VERIFIED
HIMP service: ACTIVE
Scheduler timer: ACTIVE / enabled
Listener: 0.0.0.0:9347
LOCAL = REMOTE = DEPLOYED = f004c1019c8f730b6107d7ecf8b8f433f40a8147
Repository/worktree: CLEAN / synchronized
Production validation found zero active remediation recommendations, zero approvals, and zero schedules; no synthetic production remediation evidence was created solely for smoke testing.

## 13.4 — Verification Improvements (3–5h)

Status: COMPLETE / PRODUCTION VERIFIED.
Phase 13.4 strengthened post-remediation verification so HIMP distinguishes automation execution success from verified remediation outcome. The existing RemediationVerificationService, HostHealthService, HealthAnalysisService, remediation workflow, scheduling service, audit repository, dashboard, and logging surfaces were extended rather than replaced.

• Verification now records explicit status, success, reason, condition, hostname, and bounded evidence.
• Supported deterministic conditions are HOST_UNHEALTHY and HOST_FLAPPING.
• HOST_UNHEALTHY is VERIFIED only when a fresh post-remediation host-health check returns PASS; otherwise it is NOT_VERIFIED.
• HOST_FLAPPING requires a fresh host observation plus bounded historical re-analysis; it is VERIFIED only when fresh health is PASS and the host is no longer classified as flapping.
• Unsupported or insufficiently evaluable conditions return NOT_SUPPORTED rather than being treated as successful.
• Failed automation returns EXECUTION_FAILED and does not perform a misleading health verification.
• Legacy immediate-remediation proposals without an explicit condition retain deterministic fresh-host-health verification for backward compatibility.
• remediation_audit now persists verification_status, verification_success, and verification_evidence independently from execution_success.
• Scheduled remediation reaches COMPLETED only when policy allows execution, automation succeeds, and verification succeeds. Successful execution with NOT_VERIFIED or NOT_SUPPORTED outcome closes the schedule as FAILED while retaining audit linkage.
• Immediate remediation workflow now exposes verification_count, verified_count, and unverified_count.
• Remediation history/detail UI shows Execution and Verification separately, including verification evidence and summary counters.
• Normalized remediation logs treat failed verification as a failed remediation outcome even when the underlying automation execution succeeded.

Phase 13.4 Validation and Release Checkpoint
Branch: feature/plugin-sdk
Commit: 72a09c6120897ee82f703182e2162a28b3940254
Subject: feat: strengthen remediation verification
Focused regression: 97 passed
Full regression: 1022 passed
compileall: PASS
diff check: PASS
PostgreSQL backend: VERIFIED
verification_status column: PRESENT
verification_success column: PRESENT
verification_evidence column: PRESENT
HIMP service: ACTIVE
Listener: 0.0.0.0:9347
Root application response: HTTP 303
Scheduler timer/service path: VERIFIED; forced post-deployment run exited 0/SUCCESS with Due tasks: 0 and Due remediation schedules: 0.
Existing production remediation audit rows: 48; historical verification counters remained zero because Phase 13.4 does not invent outcomes for pre-13.4 records.
LOCAL = REMOTE = DEPLOYED = 72a09c6120897ee82f703182e2162a28b3940254
Repository/worktree: CLEAN / synchronized

## 13.5 — Low-Risk Autonomous Remediation (5–8h)

Status: COMPLETE / PRODUCTION VERIFIED.
Phase 13.5 added a fail-closed autonomous remediation framework without authorizing any production action for automatic execution. The implementation reuses the existing recommendation, policy, execution, verification, audit, approval, scheduler, and operational-dispatcher paths rather than creating a parallel automation subsystem.

• RemediationAutonomyPolicyService provides explicit ALLOW_AUTOMATIC / REQUIRE_APPROVAL / DENY decisions.
• Production defaults to an empty autonomous allowlist; nothing is autonomous unless explicitly mapped and allowlisted.
• Exact target identity, condition, risk class, task identity, enabled state, dependency state, and confirmation requirements are evaluated fail closed.
• Destructive automation is always denied by the autonomous policy.
• Current HOST_UNHEALTHY and HOST_FLAPPING recommendations retain automation=None and therefore remain operator-controlled.
• Recommendation API responses can carry the autonomy decision while remaining read-only and reporting execution_performed=false.
• Approval routing accepts REQUIRE_APPROVAL, rejects DENY, and prevents ALLOW_AUTOMATIC items from incorrectly entering the operator approval queue.
• RemediationExecutionService now accepts an optional exact-target limit so a future eligible update_host action can remain bounded to one host.
• RemediationAutonomousExecutionService re-evaluates the existing execution policy, executes only ALLOW_AUTOMATIC recommendations, requires Phase 13.4 verification, and persists audit evidence.
• RemediationAutonomousWorkflowService summarizes autonomous eligibility, execution, completion, failure, approval-required, and denied outcomes without auto-creating duplicate approval records.
• Scheduled remediation_operations now route through the fail-closed autonomous recommendation workflow instead of the legacy broad remediation workflow.
• The production allowlist remains empty, so the new framework is operationally present but performs zero autonomous remediation.

Phase 13.5 Validation and Release Checkpoint
Branch: feature/plugin-sdk
Commit: 4282dab4a497deee4eb86b53ed732cc72498c3cb
Subject: feat: add low-risk autonomous remediation
Focused regression: 133 passed
Full regression: 1050 passed
compileall: PASS
diff check: PASS
Production HIMP service: ACTIVE
Listener: 0.0.0.0:9347
Root application response: HTTP 303
Autonomous allowlist: {} (empty / fail closed)
Production recommendation count during validation: 0
Automatic eligible count: 0
Executed count: 0
Execution performed: False
Remediation audit rows before/after validation: 48 / 48
Forced scheduler run: 0/SUCCESS; Due tasks: 0; Due remediation schedules: 0
LOCAL = REMOTE = DEPLOYED = 4282dab4a497deee4eb86b53ed732cc72498c3cb
Repository/worktree: CLEAN / synchronized

## 13.6 — Production Gate (2–4h)

Status: COMPLETE / PRODUCTION VERIFIED.
Phase 13.6 completed the final Phase 13 production gate without adding new product behavior. The gate revalidated repository state, deployed release identity, HIMP runtime health, scheduler behavior, PostgreSQL remediation state, autonomous-remediation safety posture, host systemd readiness, regression quality, rollback assets, and closure documentation.

Final Phase 13 Production Gate
• Repository branch feature/plugin-sdk remained clean and synchronized.
• LOCAL = REMOTE = 60ad66f633a9c8d0ae76c0c2ae889f6f061e627d. This commit is documentation-only: docs: close phase 13.5 autonomous remediation.
• DEPLOYED = 4282dab4a497deee4eb86b53ed732cc72498c3cb, the verified Phase 13.5 application release. The LOCAL/REMOTE versus DEPLOYED difference is intentional because the newer commit contains only roadmap documentation.
• HIMP service: ACTIVE / enabled; Restart=always; User/Group=himp:himp; WorkingDirectory=/opt/himp.
• Listener: 0.0.0.0:9347; root application response: HTTP 303.
• HIMP scheduler timer: ACTIVE / enabled. A forced scheduler execution completed with code=exited, status=0/SUCCESS; Due tasks: 0; Due remediation schedules: 0; No scheduled work was due.
• PostgreSQL backend: VERIFIED.
• Remediation audit summary: total=48, allow=24, deny=16, confirmation-required=8, execution-success=24, execution-failure=0. Historical Phase 13.4 verification counters remain zero because pre-13.4 records are not retroactively assigned verification outcomes.
• Approval queue: total=0, pending=0, approved=0, denied=0.
• Remediation schedules: total=0 across SCHEDULED/RUNNING/COMPLETED/FAILED/CANCELLED states.
• Autonomous remediation allowlist: {}. Production recommendation count during the gate: 0; recommendation execution_performed=false. No action is currently authorized for autonomous execution.
• HIMP and scheduler journals contained no warning-or-higher entries during the two-hour production-gate review window.
• Initial systemctl --failed review found two historical host-state entries: a transient August 13 hardening write-denial test and a stale wtmpdb-rotate.timer from an older package/unit layout. The hardening test failure was expected and proved the write restriction; the current wtmpdb package ships wtmpdb-update-boot.service rather than the obsolete timer. Historical failed state was cleared, daemon state reloaded, and the final systemctl --failed result was 0 loaded units. Current wtmpdb-update-boot.service is enabled and active (exited) with status 0/SUCCESS.
• Final full regression: 1050 passed.
• compileall: PASS.
• git diff --check: PASS.
• Deployment script present: scripts/deploy/himp.sh.
• Release/upgrade/rollback runbook present: docs/operations/HIMP_RELEASE_UPGRADE_ROLLBACK.md.
• Final repository status: CLEAN / synchronized.

Phase 13 Automation Intelligence is CLOSED. No Phase 13 production code changes remain. The next product development phase is Phase 14 — Workflow & Orchestration UX.

# 6. Phase 14 — Workflow & Orchestration UX

Improve operator understanding and control of the existing workflow engine rather than building a replacement execution framework.

Workflow execution timeline with steps, timestamps, durations, and status.

Operator-readable failure analysis including failed step, target, return code/error, and prior successful step.

Safe retry/replay controls that distinguish retrying an operation, rerunning a workflow, and any supported resume behavior.

Improved workflow history and execution-detail navigation.

Production gate and documentation.

## 14.1 — Workflow Execution Timeline & Failure Visibility

Status: COMPLETE / PRODUCTION VERIFIED.

Phase 14.1 delivered an operator-readable workflow execution timeline on top of the existing workflow and AutomationService execution framework. The slice preserved the architectural rule that HIMP must not create a second execution engine. Workflow runs now expose persisted workflow state together with correlated automation execution history, step timestamps, durations, status, execution identifiers, and expandable failure detail.

Added workflow execution history/timeline composition and production UI navigation for individual workflow runs.

Added step-level timeline events showing workflow start, automation task execution, workflow completion, timestamps, durations, and status.

Added operator-visible automation execution correlation so a workflow task can link to its persisted automation execution record.

Added failure-detail presentation for failed workflow steps while preserving the existing automation execution evidence.

Production validation exposed a real orchestration defect: WorkflowExecutionService treated the AutomationService execution envelope as successful unless a top-level success field existed.

Commit 74feabd fixed workflow failure propagation by interpreting the normalized nested result.success value while preserving support for the direct success contract.

Regression coverage was added for nested AutomationService failure envelopes and direct success envelopes.

A production validation run then correctly reported WORKFLOW_SUCCESS=False, executed health_check, and marked health_check as the failed task.

The final browser-validated production execution f7236921-b64a-417e-87c3-25f3fc27b4fe rendered FAILED with health_check FAILED, automation execution 723, task duration 83.782s, and total workflow duration 83.809s.

Production browser validation exposed a template inheritance defect (layout/base.html did not exist). Commit 3cbbb00 corrected the timeline template to extend the canonical base.html and added regression coverage.

After deployment of 3cbbb00, the workflow execution timeline rendered successfully inside the normal HIMP navigation/layout with no internal-server error.

During Phase 14.1 deployment validation, a pre-existing daily Scheduled Updates definition caused maintenance to run during redeployment. Commit c87189b moved Scheduled Updates to the weekly Sunday 03:15 maintenance window.

Production scheduler reconciliation verified frequency=weekly, day_of_week=0, time=03:15, and next run=2026-08-23 03:15:00. The active maintenance run was allowed to finish rather than being interrupted.

A clean validation window was subsequently confirmed with himp-scheduler.service inactive and both scheduled_updates and health_check automation locks clear.

### Phase 14.1 Validation and Release Checkpoint

Branch: feature/plugin-sdk

Workflow failure propagation fix: 74feabd — fix: propagate workflow task execution failure

Weekly maintenance schedule fix: c87189b — fix: move scheduled updates to weekly maintenance window

Timeline template fix / final deployed release: 3cbbb00876e389ea990f3760c3c5949bc3fc9684 — fix: use canonical workflow timeline base template

Focused workflow/timeline regression after final template correction: 76 passed

Full isolated regression: 1063 passed

compileall: PASS

git diff --check: PASS

Production HIMP service: ACTIVE

HIMP scheduler timer: ACTIVE

Listener: 0.0.0.0:9347

Production root response after deployment: HTTP 303

LOCAL = REMOTE = DEPLOYED = 3cbbb00876e389ea990f3760c3c5949bc3fc9684

Repository/worktree: CLEAN / synchronized

Production timeline browser validation: PASS

Phase 14.1 is CLOSED. The temporary Phase 14.1 Production Validation workflow may be removed as housekeeping provided persisted execution history is retained; its validated execution history is production evidence and should not be discarded.

## 14.2 — Workflow Failure Analysis

Status: COMPLETE / PRODUCTION VERIFIED.

Phase 14.2 extended the Phase 14.1 execution timeline with deterministic, operator-readable failure analysis derived only from persisted workflow and automation execution evidence. The implementation did not create a parallel execution or failure engine and does not infer or manufacture missing production evidence.

Failure analysis now identifies the failed workflow step and correlated automation execution, exposes persisted target information where available, surfaces direct return-code/stderr/error evidence, and analyzes composite automation results to identify failed components.

The timeline distinguishes absent evidence explicitly. When a target or error text was not persisted, the UI states that no persisted evidence is available rather than guessing.

Composite failures now show failed component name, return code, component duration, and available error evidence. The analysis also records successful components that completed before the failure and prior successful workflow-step context when such evidence exists.

The existing raw persisted failure details remain available as an expandable operator view beneath the summarized Failure Analysis card.

### Phase 14.2 Validation and Release Checkpoint

Branch: feature/plugin-sdk

Implementation commit / deployed release: e7d9b86cfacfecd51d1bea2b12388b9304f78533 — feat: add workflow failure analysis

Focused Phase 14.2 regression: 80 passed

Full isolated regression: 1067 passed

compileall: PASS

git diff --check: PASS

Production HIMP service: ACTIVE

HIMP scheduler timer: ACTIVE

LOCAL = REMOTE = DEPLOYED = e7d9b86cfacfecd51d1bea2b12388b9304f78533

Repository/worktree: CLEAN / synchronized

Production browser validation: PASS using persisted workflow execution f7236921-b64a-417e-87c3-25f3fc27b4fe and automation execution 723.

Production evidence showed failed step health_check; failed component infrastructure; return code 4; component duration 15.086s; no persisted target evidence; no persisted error text; no prior successful workflow task; and successful components docker and genericplugin before failure.

Phase 14.2 is CLOSED. No additional Phase 14.2 application changes remain.

## Remaining Phase 14 Work

Phase 14 is COMPLETE / PRODUCTION VERIFIED. Phases 14.1 through 14.5 are closed. The final Phase 14.5 production gate revalidated the complete orchestration UX, regression/build quality, PostgreSQL-backed state, scheduler/runtime behavior, release identity, rollback readiness, and test isolation safety before Phase 14 closure.

### 14.3 — Safe Retry / Replay Controls

Status: COMPLETE / PRODUCTION VERIFIED.

Add safe operator controls that clearly distinguish retrying an individual operation from rerunning an entire workflow. Inspect existing retry, confirmation, dependency, authorization, idempotency, and execution-history semantics before implementation. Resume behavior must only be exposed if the existing engine can support it safely and unambiguously; do not invent a second resume/retry engine.

### 14.4 — Workflow History & Execution Navigation

Status: COMPLETE / PRODUCTION VERIFIED.

Improve workflow-history and execution-detail navigation so operators can move cleanly among workflow definitions, workflow runs, task execution evidence, failure analysis, and related automation execution records. Reuse the existing history/detail surfaces and preserve canonical HIMP layout/navigation.

### 14.5 — Phase 14 Production Gate & Documentation

Status: NOT STARTED.

Status: COMPLETE / PRODUCTION VERIFIED. The final Phase 14 production-readiness gate passed after remediation of a test-isolation defect discovered during production validation. Full regression, compileall, diff validation, fresh remote release identity, HIMP and scheduler runtime checks, PostgreSQL-backed production validation, rollback/readiness confirmation, and production database mutation protection all passed.

### Phase 14 Remaining Sequence

1. Phase 14.5 — COMPLETE / PRODUCTION VERIFIED
2. Phase 14 — CLOSED
3. Next product phase: Phase 15 — Administration & Notifications

# 7. Phase 15 — Administration & Notifications

Introduce a reusable notification framework that routes operational events without coupling individual monitoring features to specific transports.

Notification event model and routing policy.

Configurable destinations such as email, Microsoft Teams, Slack, or other approved transports.

Severity, suppression, acknowledgement, escalation, and recovery semantics.

Storage events explicitly supported: STORAGE_WARNING, STORAGE_CRITICAL, STORAGE_RECOVERED.

Health, automation, remediation, backup, and other operational event sources can later reuse the same framework.

Administrative configuration UI, authorization, audit history, and production gate.

## Phase 15.1 — Notification Framework

Status: COMPLETE / PRODUCTION VERIFIED.

Phase 15.1 established the reusable, transport-independent notification foundation for HIMP. The implementation added a durable notification event model, PostgreSQL-backed notification repository, routing and lifecycle service, and storage-capacity integration without coupling storage monitoring to any email/chat transport.

Implementation commit: b68e1b30d8b5f884abb793b07305faa4d773b1b6 — feat: add notification framework.

Canonical PostgreSQL schema increased from 24 to 25 HIMP tables with the new notifications table.

Notification lifecycle semantics include PENDING, ACKNOWLEDGED, SUPPRESSED, and RECOVERED states with routing decisions, logical destinations, deduplication keys, correlation keys, acknowledgement evidence, recovery evidence, and metadata persistence.

Storage notification sources now support STORAGE_WARNING, STORAGE_CRITICAL, and STORAGE_RECOVERED transitions through the shared notification service.

Duplicate active notifications are persisted as SUPPRESSED with suppression_reason='duplicate active notification' rather than repeatedly routed.

The production PostgreSQL smoke test proved warning routing, duplicate suppression, acknowledgement, recovery correlation, and cleanup end-to-end.

Production smoke-test synthetic records: 3 created, lifecycle validated, 3 deleted, 0 synthetic rows remaining.

Production notifications table: public.notifications present with 20 expected columns; final row count after synthetic cleanup: 0.

Focused Phase 15.1 regression: 27 passed. Final full regression: 1125 passed. compileall: PASS. git diff --check: PASS.

Final release identity: LOCAL = REMOTE = DEPLOYED = b68e1b30d8b5f884abb793b07305faa4d773b1b6.

Production HIMP service: active/running on 0.0.0.0:9347. Scheduler timer restored to active/waiting; scheduler service inactive/dead with Result=success between ticks; failed units: 0; repository/worktree: clean and synchronized.

Production validation also exposed a deployment-readiness race: systemd can report himp.service active before application initialization has completed. This did not invalidate Phase 15.1; the notifications table appeared correctly once HIMP initialization completed. Application-level readiness should be hardened in a later bounded deployment/reliability slice rather than expanding the completed notification-framework slice.

## Phase 15.2 — Configurable Notification Destinations

Status: NEXT.

Phase 15.2 will intentionally keep notification delivery simple. The first production transports will be Discord and generic outbound webhooks. RSS/Atom-style notification feed support may be added as a lightweight read-only publication option if it fits cleanly after the two outbound transports are proven.

Discord will use Discord incoming webhooks rather than a bot account. HIMP should post concise operational messages to one or more configured Discord webhook destinations without introducing Discord-specific logic into event producers.

Generic webhooks will support configurable HTTPS endpoints and a stable JSON payload derived from the existing Phase 15.1 notification record. This becomes the extensibility path for future integrations without adding a new HIMP transport for every external system.

RSS/Atom is optional and read-only: expose recent routed notification events as a feed for operators or feed readers. It should not participate in acknowledgement, retries, delivery state, or secrets because it is a publication surface rather than an outbound delivery transport.

Keep destination configuration deliberately small: name, type, enabled state, target URL where applicable, and optional severity/event filters. Do not introduce a large notification rules engine in this slice.

Webhook URLs are secrets. They must not be stored inside notification event rows, emitted in logs, returned in operator-visible delivery history, or exposed by API responses. Store only a protected destination reference with masked presentation.

Delivery outcomes must be auditable separately from the Phase 15.1 notification lifecycle. A routed notification remains an operational event even if Discord or another webhook endpoint is temporarily unavailable.

Use the existing logical_destinations contract from Phase 15.1. Do not create a second routing model and do not put transport code into StorageCapacityService or other event producers.

Recommended bounded sequence: 15.2A destination configuration and transport interface; 15.2B Discord incoming webhook transport; 15.2C generic JSON webhook transport; 15.2D optional RSS/Atom feed if the first three are production verified and the feed remains simple.

# 8. Phase 16 — Platform Lifecycle & Advanced Operations

Reserve Phase 16 for product lifecycle capabilities justified by real operational needs after Phases 12–15. Candidate work includes richer maintenance-window controls, lifecycle visibility, advanced operational reporting, capacity forecasting after sufficient history exists, and other cross-platform operational improvements. Scope should be approved from production evidence rather than implemented merely because it appears on the roadmap.

# 9. Immediate Starting Point

Begin Phase 15.2 — Configurable Notification Destinations from the completed and production-verified Phase 15.1 notification framework at release b68e1b30d8b5f884abb793b07305faa4d773b1b6. Keep the delivery system intentionally simple: inspect the existing notification model, repository, logical_destinations contract, settings/configuration patterns, secret-handling conventions, HTTP client dependencies, and API/UI patterns. Then implement destination configuration plus a small transport interface, followed by Discord incoming webhooks and generic outbound JSON webhooks. RSS/Atom feed support is optional and should only be added afterward as a read-only notification publication surface.

# 10. Roadmap Decision Record

This roadmap intentionally does not reopen completed Phase 9–13 foundation work. Phase 12 Operational Intelligence remains COMPLETE / PRODUCTION VERIFIED. Phase 13 Automation Intelligence is now COMPLETE / PRODUCTION VERIFIED: 13.1 added deterministic evidence-backed recommendations; 13.2 added a durable approval queue; 13.3 added controlled one-time scheduling; 13.4 separated execution success from condition-aware verification; 13.5 added a bounded fail-closed autonomous-remediation framework with an empty production allowlist; and 13.6 revalidated the entire Phase 13 production surface. The final application release checkpoint for Phase 13 is 4282dab4a497deee4eb86b53ed732cc72498c3cb with a 1050-test full regression baseline. The synchronized repository checkpoint after Phase 13.5 closure documentation is 60ad66f633a9c8d0ae76c0c2ae889f6f061e627d; the difference is documentation-only. Phase 13.6 found no HIMP runtime, scheduler, PostgreSQL, remediation-safety, or regression defects. Historical systemd failed-state residue was classified and cleared, leaving zero failed units. Phase 14 — Workflow & Orchestration UX is the next development phase. Predictive/AI behavior remains deferred. Phase 14.1 is now COMPLETE / PRODUCTION VERIFIED. It added persisted workflow execution timeline visibility, correlated automation task evidence, step timing/status, and failure presentation while reusing the existing AutomationService execution framework. Production validation found and corrected nested automation-result failure propagation (74feabd), moved Scheduled Updates to the weekly Sunday 03:15 maintenance window (c87189b), and corrected the timeline template to use the canonical base.html (3cbbb00). The final Phase 14.1 baseline is 1063 passing tests with LOCAL = REMOTE = DEPLOYED = 3cbbb00876e389ea990f3760c3c5949bc3fc9684. Phase 14.2 is now COMPLETE / PRODUCTION VERIFIED. Commit e7d9b86 added deterministic workflow failure analysis using persisted execution evidence, including failed-step context, component failures, return-code/error evidence where available, prior successful-step context, and successful components before failure. The final Phase 14.2 baseline is 1067 passing tests with LOCAL = REMOTE = DEPLOYED = e7d9b86cfacfecd51d1bea2b12388b9304f78533. Production browser validation against workflow execution f7236921-b64a-417e-87c3-25f3fc27b4fe confirmed failed component infrastructure with return code 4 while correctly reporting that target and error text were not persisted. Remaining Phase 14 work is 14.3 Safe Retry / Replay Controls, 14.4 Workflow History & Execution Navigation, and 14.5 Phase 14 Production Gate & Documentation. Phase 14.3 is COMPLETE / PRODUCTION VERIFIED with bounded retry/replay controls and persisted provenance. Phase 14.4 is COMPLETE / PRODUCTION VERIFIED with workflow landing/history navigation, execution timeline navigation, replay lineage, automation execution provenance, and canonical sidebar integration. The Phase 14.4 production checkpoint was 4872f51e961b5eb3bfe0546d954975fda610b754 with 1102 passing tests. Phase 14.5 is now COMPLETE / PRODUCTION VERIFIED and Phase 14 — Workflow & Orchestration UX is CLOSED. During the final gate, running pytest from an operator shell with production PostgreSQL environment variables was proven capable of mutating live scheduler state through repository tests. Production scheduler acknowledgement state was repaired, a root conftest.py now forces pytest onto a process-local disposable SQLite database before test-module import, and an exact before/after production snapshot proved the full 1107-test suite made zero scheduler-table changes. A follow-up installer fix made inactive scheduler timer status reporting nonfatal; the final regression baseline increased to 1108 passing tests. Deployment with the timer intentionally inactive completed successfully, preserved timer runtime state, and updated the release marker. The timer was then explicitly restarted and settled active/waiting with the scheduler service inactive/dead and zero failed units. Fresh GitHub verification over SSH port 443 succeeded after host-key fingerprint verification. Final Phase 14 release identity is LOCAL = REMOTE = DEPLOYED = fdf66a5d774790809494a076cdac53ba81478b00. The next product phase is Phase 15 — Administration & Notifications. Predictive/AI behavior remains deferred. Phase 15.1 is now COMPLETE / PRODUCTION VERIFIED. Commit b68e1b30d8b5f884abb793b07305faa4d773b1b6 established the reusable notification event, persistence, routing, suppression, acknowledgement, escalation/recovery foundation and integrated storage-capacity transitions. The final Phase 15.1 baseline is 1125 passing tests with LOCAL = REMOTE = DEPLOYED at b68e1b30d8b5f884abb793b07305faa4d773b1b6. Production PostgreSQL lifecycle validation passed and all synthetic smoke-test notification rows were removed. Phase 15.2 — Configurable Notification Destinations is the next bounded product slice. Phase 15.2 delivery scope is now intentionally simplified: Discord incoming webhooks and generic outbound HTTPS webhooks are the first approved transports. RSS/Atom may follow as a lightweight read-only feed. Email, Teams, Slack, bot accounts, and a broad notification rules engine are not required for the initial Phase 15.2 slice unless later production evidence justifies them.

# Phase 14.3 - Safe Workflow Retry / Replay Controls

Status: COMPLETE / PRODUCTION VERIFIED

Phase 14.3 added bounded, auditable retry and replay controls to workflow execution history. The implementation preserves historical execution records, creates new executions for retry/replay actions, and persists explicit lineage so operators can distinguish the original execution from subsequent recovery actions.

## Implementation delivered

Added safe retry of a failed workflow step as a new standalone automation execution.

Added replay of a completed workflow execution using the current workflow definition as a new workflow execution.

Added retry lineage fields to automation executions: retry_of_execution_id and retry_source_workflow_execution_id.

Added workflow replay lineage field: replay_of_workflow_execution_id.

Extended the canonical PostgreSQL schema and repository compatibility/migration behavior for the new provenance fields.

Propagated provenance through AutomationService and WorkflowExecutionService without creating a second execution engine.

Added an admin-only Retry Failed Step action to failed timeline events.

Added an admin-only Replay Workflow action to the workflow execution timeline.

Documented the execution semantics in the UI: retry creates a standalone execution; replay runs the current workflow definition; deterministic resume remains unavailable because HIMP does not persist a workflow resume checkpoint.

Added service, repository, API, PostgreSQL-schema, provenance, and timeline UI regression coverage.

Corrected production JSON serialization for retry/replay responses by using FastAPI jsonable_encoder.

## Commits and release state

4093501 - feat: add safe workflow retry and replay controls

7ac3ac0 - fix: serialize workflow retry replay responses

Final deployed revision: 7ac3ac01e7c8543265efb1b3ba4a94d2b8e44db5

LOCAL = REMOTE = DEPLOYED at final verification.

Repository state: feature/plugin-sdk synchronized with origin and clean.

## Regression and build validation

Expanded Phase 14.3 focused regression: 191 passed.

Serialization-focused regression after the production fix: 47 passed.

Final full isolated regression: 1082 passed in 5.01 seconds.

Python compile validation: PASS.

git diff --check: PASS.

## Production retry validation

The original failed health_check automation execution was execution 723 and remained historical and unchanged. A production retry created a new successful standalone automation execution. Post-fix validation of execution 725 confirmed success=1, retry_of_execution_id=723, retry_source_workflow_execution_id=f7236921-b64a-417e-87c3-25f3fc27b4fe, and workflow_execution_id=NULL. The health_check automation lock was released after execution.

## Production replay validation

The original failed workflow execution f7236921-b64a-417e-87c3-25f3fc27b4fe remained FAILED. Replay created the distinct workflow execution f3e0be11-65c5-4f69-ad21-0fd09e154807. The replay completed successfully and persisted replay_of_workflow_execution_id=f7236921-b64a-417e-87c3-25f3fc27b4fe. Its health_check automation execution was execution 726, success=1, and was associated with the new replay workflow execution.

## Production platform validation

HIMP service active after deployment.

HIMP scheduler timer active after deployment.

Port 9347 listening under Uvicorn.

Unauthenticated root HTTP check returned 303 as expected.

Retry and replay controls visually verified in the production workflow execution timeline.

PostgreSQL lineage columns verified present in automation_executions and workflow_executions.

REPLAY_PROVENANCE=PASS.

## Phase 14.3 closure decision

Phase 14.3 is closed as COMPLETE / PRODUCTION VERIFIED. The retry and replay recovery paths are now bounded, provenance-preserving, admin-controlled, regression-covered, deployed, and live validated.

## Next Phase

Proceed to the next Phase 14 roadmap slice defined by this authoritative roadmap. Before implementation, confirm the exact Phase 14.4 scope from the roadmap and retain the established one-slice-at-a-time workflow: implement end-to-end, consolidate testing at the end of the slice, production-validate, then update this authoritative roadmap.

# Phase 14.4 - Workflow History & Execution Navigation

Status: COMPLETE / PRODUCTION VERIFIED

Phase 14.4 completed the operator navigation layer around persisted workflow and automation execution history while preserving the existing HIMP workflow and AutomationService execution architecture.

## Implementation delivered

Added an authenticated Workflows landing page and canonical sidebar entry.

Added per-workflow persisted history navigation with direct links to individual workflow execution timelines.

Changed workflow timeline return navigation to the workflow-specific history surface rather than global history.

Exposed workflow replay lineage in history and timeline views.

Added automation execution provenance navigation derived from persisted workflow_execution_id, retry_source_workflow_execution_id, and retry_of_execution_id evidence.

Added an Execution Provenance card to automation execution details so operators can return to originating or retry-source workflow runs when persisted lineage exists.

Corrected Workflow History back-navigation to return to the Workflows landing page.

Preserved canonical base.html/sidebar layout and existing execution/history services rather than creating parallel navigation or persistence subsystems.

## Commits and release state

ad3faf7 — feat: add workflow history navigation

876ce78 — fix: expose workflow navigation in operator ui

708c867 — fix: preserve scheduler timer state during deploy

4872f51 — fix: return workflow history to workflows

Final deployed revision: 4872f51e961b5eb3bfe0546d954975fda610b754

LOCAL = REMOTE = DEPLOYED at final verification.

Repository state: feature/plugin-sdk synchronized with origin and clean.

## Regression and build validation

Focused Phase 14.4 navigation regression: 72 passed.

Focused scheduler deployment lifecycle regression: 19 passed.

Final full regression after scheduler deployment hardening: 1102 passed.

Python compile validation: PASS.

git diff --check: PASS.

## Production browser and runtime validation

Workflows sidebar navigation and landing page visually verified in production.

Workflow History and View Run navigation visually verified against persisted workflow executions.

Workflow execution timeline and replay lineage navigation visually verified.

Automation execution provenance navigation visually verified using persisted execution lineage.

Normal deployment now installs/enables the scheduler timer but leaves its runtime state unchanged unless HIMP_START_SCHEDULER_TIMER=1 is explicitly supplied.

Deployment verification proved the scheduler timer InvocationID and ActiveEnterTimestamp were unchanged across deployment.

A live scheduled_updates run completed successfully at 2026-08-22 14:59 EDT; the schedule last_run advanced to 2026-08-22 18:59:00 UTC, due_now became false, and due task IDs became empty.

After explicitly restarting the scheduler timer, consecutive scheduler evaluations reported Due tasks: 0, Due remediation schedules: 0, and No scheduled work is due.

Final scheduler service state: inactive/dead between timer ticks with Result=success and ExecMainStatus=0.

Final scheduler timer state: active/waiting and enabled.

Final systemd failed-unit count: 0.

## Phase 14.4 closure decision

Phase 14.4 is closed as COMPLETE / PRODUCTION VERIFIED. Workflow definitions, persisted workflow runs, task execution evidence, replay/retry lineage, and automation execution provenance are now connected through the canonical operator UI. Scheduler deployment lifecycle behavior was also hardened and live-validated without changing scheduler execution semantics.

## Next Phase

Phase 14.5 is COMPLETE / PRODUCTION VERIFIED and Phase 14 is CLOSED. Proceed to Phase 15 — Administration & Notifications from release fdf66a5d774790809494a076cdac53ba81478b00 with the final Phase 14 regression baseline of 1108 passing tests and the permanent pytest production-database isolation guard in place.

# Phase 14.5 - Phase 14 Production Gate & Documentation

Status: COMPLETE / PRODUCTION VERIFIED

Phase 14.5 closed Phase 14 through a production-readiness gate rather than a new feature slice. The gate revalidated release identity, HIMP runtime health, scheduler state, PostgreSQL persistence behavior, regression/build quality, rollback assets, deployment safety, and operator-facing workflow/orchestration UX.

## Final production-gate findings and remediations

The initial Phase 14.5 gate passed focused regression (77 passed), full regression (1102 passed), compileall, diff validation, HIMP runtime checks, rollback/runbook checks, and deployment scheduler-safety checks, but exposed unexpected scheduler due-state regression in production.

Root cause: pytest was launched from an operator shell that still had /etc/himp/database.env exported. With no root pytest isolation configuration, tests/test_scheduler_repository.py instantiated SchedulerRepository against live PostgreSQL and wrote fixture last_run values into the production automation_schedules table.

The scheduler itself was not defective. Successful scheduled_updates acknowledgement had correctly advanced last_run to 2026-08-22 18:59:00 UTC and due_now=False before pytest later overwrote the value with a historical fixture timestamp.

Production scheduler state was repaired using the preserved acknowledgement updated_at values for health_check and scheduled_updates. Post-repair due_tasks became empty and both tasks reported due=False.

A root conftest.py test safety boundary was added. Before test modules import, pytest now forces HIMP_DATABASE_BACKEND=sqlite, uses a process-local disposable SQLite file, and removes inherited PostgreSQL connection variables from the pytest process. Tests that intentionally exercise PostgreSQL configuration may still override synthetic values locally.

Exact regression proof: the scheduler repository tests that had previously contaminated production ran with the parent shell still configured for production PostgreSQL; 9 tests passed, the temporary SQLite database was cleaned up, and production before/after snapshots were identical (PRODUCTION_DATABASE_MUTATED=NO).

Full-suite proof: 1107 tests passed with production PostgreSQL variables still exported in the parent shell; the process-local pytest database was cleaned up and the complete production automation_schedules snapshot was unchanged (FULL_SUITE_PRODUCTION_DATABASE_MUTATED=NO).

A deployment edge case was then found: systemctl status himp-scheduler.timer returned nonzero while the timer was intentionally inactive, causing the systemd installer to abort under set -e. The informational status command was made nonfatal with || true and covered by regression tests.

Final full regression after the inactive-timer installer fix: 1108 passed. compileall: PASS. git diff --check: PASS.

## Commits and release state

26ecc41 — fix: isolate pytest from production database

fdf66a5 — fix: allow inactive scheduler during systemd install

Final application release: fdf66a5d774790809494a076cdac53ba81478b00

Fresh GitHub fetch verification succeeded over SSH port 443 after verifying ssh.github.com Ed25519 fingerprint SHA256:+DiY3wvvV6TuJJhbpZisF/zLDA0zPMSvHdkr4UvCOqU.

Final identity: LOCAL = REMOTE = DEPLOYED = fdf66a5d774790809494a076cdac53ba81478b00.

Repository status at gate completion: feature/plugin-sdk synchronized with origin; only this roadmap document remained untracked pending documentation closure.

## Final production validation

HIMP service: active/running with Result=success and ExecMainStatus=0.

Uvicorn listener: 0.0.0.0:9347.

Scheduler timer: active/waiting and enabled; runtime state preserved by normal deployment unless explicitly started with HIMP_START_SCHEDULER_TIMER=1.

Scheduler service between timer ticks: inactive/dead with Result=success and ExecMainStatus=0.

Production due_tasks=[] at final gate.

health_check last_run=2026-08-22 18:34:30.115882 UTC; due_now=False.

scheduled_updates last_run=2026-08-22 18:59:00.792123 UTC; due_now=False.

Final systemd failed-unit count: 0.

Deployment with scheduler timer intentionally inactive completed successfully, updated .himp-release, and did not start/restart the timer. The timer was explicitly started afterward and returned to active/waiting.

Rollback/readiness runbook present and validated: docs/operations/HIMP_RELEASE_UPGRADE_ROLLBACK.md.

Full regression baseline: 1108 passed.

FULL_SUITE_PRODUCTION_DATABASE_MUTATED=NO.

SCHEDULER_DEPLOY_SAFETY=PASS.

## Phase 14 closure decision

Phase 14 — Workflow & Orchestration UX is CLOSED as COMPLETE / PRODUCTION VERIFIED. The final production gate validated workflow history/navigation, execution timelines, failure analysis, safe retry/replay provenance, PostgreSQL-backed scheduler state, release/rollback readiness, deployment timer safety, and a permanent pytest isolation boundary that prevents ordinary regression runs from inheriting production database credentials.

## Next Phase

Proceed to Phase 15 — Administration & Notifications. Start by confirming the exact Phase 15 scope in this authoritative roadmap, then continue the established one-slice-at-a-time workflow: inspect, implement end-to-end, consolidate testing at the end of the slice, production-validate, and update this roadmap at closure.