HIMP Product Roadmap

Phases 12–16

Version 1.7.0 | Phase 13.4 production closure | 2026-08-21

# 1. Roadmap Purpose

With the Phase 9–11 platform, production, PostgreSQL, scheduler, recovery, reporting, logging, and operational foundations established, the HIMP product roadmap focuses on operator usefulness, operational intelligence, automation value, orchestration UX, notifications, and lifecycle operations. This revision records the completed and production-verified Phase 12 Operational Intelligence program and preserves the remaining roadmap beginning with Phase 13.

# 2. Development Rules

One bounded subsystem per subphase.

Build each coherent slice end-to-end before running the slice regression.

Run focused/full regression, compileall, and git diff --check at the end of the slice.

Production validation remains part of Definition of Done.

Create a clear Git checkpoint for each completed subphase where practical.

Reuse existing scheduler, health, execution, remediation, reporting, and persistence infrastructure.

Do not create parallel subsystems or perform unrelated production refactors.

Prefer deterministic and explainable operational intelligence before predictive/AI behavior.

# 3. Roadmap Summary

| Phase | Focus | Estimated Effort | Current Status |
| --- | --- | --- | --- |
| 12 | Operational Intelligence | 27–47 hrs | COMPLETE / PRODUCTION VERIFIED |
| 13 | Automation Intelligence | 20–35 hrs | IN PROGRESS — 13.1–13.4 COMPLETE / PRODUCTION VERIFIED |
| 14 | Workflow & Orchestration UX | 15–25 hrs | PLANNED |
| 15 | Administration & Notifications | 15–25 hrs | PLANNED |
| 16 | Platform Lifecycle & Advanced Operations | 15–30 hrs | PLANNED |
|  | Potential total | 92–162 hrs |  |

# 4. Phase 12 — Operational Intelligence

Status: COMPLETE / PRODUCTION VERIFIED. Phase 12 turns HIMP's existing inventory, plugin health, host health, history, execution, scheduler, storage, and relationship data into a coherent operational view.

## 12.1 — Health Model Consolidation (4–7h)

Status: COMPLETE.

Define the canonical health contract; clarify the relationship between plugin health and infrastructure health; reduce contradictory presentation without rewriting the health system.

## 12.2 — Scheduled Plugin Health (3–5h)

Status: COMPLETE.

Use the existing scheduler for configurable plugin-health refreshes, prevent overlap, record results, expose last/next refresh, and retain manual execution.

## 12.3 — Host Storage Capacity Intelligence (5–8h)

Status: COMPLETE.

Collect and display per-host/per-filesystem capacity: mount point, total, used, free, percent used, and last checked. Provide utilization visibility, dashboard summaries, host detail views, configurable WARNING/CRITICAL thresholds, and stateful alert transitions.

### Storage Visualization and Alert Contract

pve01 /             56%  18 GB free
pve01 /var/lib/vz  78% 220 GB free
automation /        64%   9 GB free
himpdb01 /          83%   7 GB free  WARNING

Notification behavior remains stateful: crossing the warning threshold creates a warning event; remaining above the threshold does not repeatedly notify; crossing the critical threshold creates an escalation event; returning below the configured warning threshold creates a recovery event.

## 12.4 — Infrastructure Relationships (5–8h)

Status: COMPLETE / PRODUCTION VERIFIED.

Phase 12.4 established an explicit, deterministic infrastructure-relationship contract before topology presentation. Git-managed configuration is authoritative; PostgreSQL asset_relationships is the synchronized operational representation.

Canonical entity vocabulary: application, host, service, database, dns, storage, backup.

Canonical relationship vocabulary: runs_on, depends_on, uses, stores_on, backed_up_by, resolves_through, provides.

Relationship validation rejects empty values, unsupported entity/relationship types, self-relationships, and duplicate configured relationships.

Deterministic reconciliation adds missing configured relationships, preserves unchanged relationships, and removes obsolete managed relationships.

Forward source lookup and reverse target lookup are implemented for later dependency/impact analysis.

Authenticated relationship read APIs are live; reconciliation is admin-only.

No PostgreSQL schema migration was required; the existing asset_relationships schema was retained.

### Phase 12.4 Production Relationship State

application:himp --depends_on--> database:himp
application:himp --runs_on-----> host:automation.server.arpa
database:himp    --runs_on-----> host:himpdb01.server.arpa

Initial production reconciliation added exactly three relationships. A second reconciliation proved idempotence: configured=3, added=0, removed=0, unchanged=3, total=3. Direct PostgreSQL verification confirmed exactly three rows.

### Phase 12.4 API Contract

GET /api/relationships

GET /api/relationships/source/{source_type}/{source_id}

GET /api/relationships/target/{target_type}/{target_id}

POST /api/relationships/reconcile — admin-only

Unauthenticated GET and POST requests returned HTTP 401. After refreshing the HIMP admin session, all four live API checks returned HTTP 200. The source lookup for application:himp returned two relationships, and the reverse target lookup for database:himp correctly returned the HIMP application dependency.

### Phase 12.4 Regression Finding and Correction

The full regression gate exposed a real PostgreSQL lifecycle defect unrelated to relationship semantics: long-lived database facades could retain a reference to a shared pool after FastAPI shutdown closed and removed that pool. PostgreSQLDatabase now reacquires the current shared pool only when its cached pool is closed, preserving explicit shutdown cleanup and existing test seams.

Dedicated lifecycle regression coverage was added. The final full regression completed with 893 passing tests. compileall and git diff --check passed.

### Phase 12.4 Release Checkpoint

Branch:       feature/plugin-sdk
Commit:       6ca4aeefbdf968dbaa4b9f90c63f435a91b2c9ff
Subject:      feat: add infrastructure relationship management
LOCAL:        6ca4aeefbdf968dbaa4b9f90c63f435a91b2c9ff
REMOTE:       6ca4aeefbdf968dbaa4b9f90c63f435a91b2c9ff
DEPLOYED:     6ca4aeefbdf968dbaa4b9f90c63f435a91b2c9ff
Regression:   893 passed
compileall:   PASS
diff check:   PASS
HIMP service: ACTIVE
Listener:     0.0.0.0:9347
Worktree:     CLEAN / synchronized

## 12.5 — Dependency & Impact Analysis (4–7h)

Status: COMPLETE / PRODUCTION VERIFIED.

Phase 12.5 added deterministic, read-only dependency traversal and reverse-impact analysis over the Phase 12.4 canonical relationship graph. The implementation reuses AssetRelationshipService and does not introduce a parallel dependency model, graph database, schema migration, or topology storage layer.

Dependency traversal follows outgoing source-to-target relationship edges and answers “What does this asset depend on?”

Impact traversal follows incoming edges in reverse and answers “What depends on this asset?” and “What could be affected if this asset fails?”

Breadth-first traversal provides deterministic shortest discovered paths, depth tracking, and cycle protection.

Each reachable asset is returned once with entity type, entity ID, depth, the relationship used to reach it, and the complete relationship path from the requested root.

Optional max_depth limits analysis to direct or bounded transitive relationships without changing graph semantics.

Both new API routes inherit the existing authenticated-session boundary. Phase 12.5 remains read-only against asset_relationships.

### Phase 12.5 Live Production Results

Dependencies of application:himp:
depth 1  database:himp via depends_on
depth 1  host:automation.server.arpa via runs_on
depth 2  host:himpdb01.server.arpa via runs_on

Impact of host:himpdb01.server.arpa:
depth 1  database:himp via runs_on
depth 2  application:himp via depends_on

### Phase 12.5 API Contract

GET /api/dependencies/{entity_type}/{entity_id}

GET /api/impact/{entity_type}/{entity_id}

Both routes accept optional max_depth >= 1.

Unauthenticated production requests returned HTTP 401; authenticated full and depth-limited requests returned HTTP 200.

### Phase 12.5 Validation and Release Checkpoint

Branch:       feature/plugin-sdk
Commit:       b0650cbbe74be0ce7ae77761b369dd97446f7011
Subject:      feat: add dependency impact analysis
LOCAL:        b0650cbbe74be0ce7ae77761b369dd97446f7011
REMOTE:       b0650cbbe74be0ce7ae77761b369dd97446f7011
DEPLOYED:     b0650cbbe74be0ce7ae77761b369dd97446f7011
Focused:      49 passed
Regression:   913 passed
compileall:   PASS
diff check:   PASS
OpenAPI:      PASS
Production graph analysis: PASS
Production relationship rows: 3 (unchanged)
HIMP service: ACTIVE
Listener:     0.0.0.0:9347
Worktree:     CLEAN / synchronized

## 12.6 — Health Correlation & Trends (4–8h)

Status: COMPLETE / PRODUCTION VERIFIED.

Phase 12.6 added deterministic historical health analysis over HIMP's existing plugin and host health-history stores. The implementation analyzes repeated failures, warnings, state transitions, current streaks, unhealthy percentages, observed unhealthy duration, and bounded flapping behavior without introducing a second persistence layer or predictive/AI behavior. Relationship-aware correlation reuses the Phase 12.5 dependency graph and explicitly distinguishes topology assets that have no persisted host-health history.

### Phase 12.6 Live Production Results

Host analysis for pbs01 returned 260 observations: 259 PASS, 1 FAIL, 0 WARNING, 2 state transitions, 1 flap event, current state HEALTHY, current streak 7, and is_flapping=false. Plugin analysis for technitium returned 6 observations: 4 PASS, 2 WARNING, 0 FAIL, current state HEALTHY, and current streak 4.

Relationship-aware correlation for application:himp returned two reachable hosts. automation.server.arpa is a valid depth-1 topology dependency but currently has no persisted host-health history, so HIMP reports history_available=false and current_state=UNKNOWN. himpdb01.server.arpa is a depth-2 dependency with 5 persisted PASS observations and current_state=HEALTHY. This preserves the distinction between 'known topology asset with no observations' and an unhealthy asset.

### Phase 12.6 API Contract

Authenticated read-only endpoints are available for host analysis, plugin analysis, and relationship-aware correlation under /api/health/analysis. Unauthenticated production requests returned HTTP 401; authenticated production requests returned HTTP 200. Deployment and API validation did not mutate health-history or relationship data.

### Phase 12.6 Validation and Release Checkpoint

Branch:       feature/plugin-sdk
Commit:       d02aa17126b105adb577d86d0c11f5221eb685ef
Subject:      feat: add historical health analysis
LOCAL:        d02aa17126b105adb577d86d0c11f5221eb685ef
REMOTE:       d02aa17126b105adb577d86d0c11f5221eb685ef
DEPLOYED:     d02aa17126b105adb577d86d0c11f5221eb685ef
Focused:      61 passed
Regression:   932 passed
compileall:   PASS
diff check:   PASS
OpenAPI:      PASS
Production health analysis: PASS
Authenticated API validation: PASS
Production plugin-health rows: 27 (unchanged)
Production host-health rows: 11160 (unchanged)
Production relationship rows: 3 (unchanged)
HIMP service: ACTIVE
Listener:     0.0.0.0:9347
Worktree:     CLEAN / synchronized

### Phase 12.6 Operational Follow-up

COMPLETED during Phase 12 closure. automation.server.arpa was added to the infrastructure inventory group through the HIMP web inventory workflow, HIMP service SSH authorization was validated, Ansible ping succeeded, and a direct host-health check persisted a PASS observation. Relationship-aware correlation subsequently reported history_available=true and HEALTHY for the automation host. The production PostgreSQL credential-rotation item remains separately tracked because it is not part of the Phase 12 implementation scope.

## 12.7 — Phase 12 Production Gate (2–4h)

Status: COMPLETE / PRODUCTION VERIFIED.
The final Phase 12 production closure gate passed across regression, deployment state, authentication boundaries, scheduler operation, PostgreSQL state, runtime inventory, Ansible connectivity, relationship analysis, dependency/impact analysis, and historical health correlation.

Final Phase 12 Production Gate
• Clean-environment full regression: 934 passed.
• compileall: PASS; git diff --check: PASS; deployment script syntax: PASS.
• HIMP service: ACTIVE; listener 0.0.0.0:9347; /login HTTP 200.
• Scheduler timer: ACTIVE / waiting; scheduler service correctly inactive between runs; last scheduled_updates execution completed successfully.
• Production counts: 49 inventory hosts, 27 plugin-health rows, 11161 host-health rows, 3 relationship rows, 6 schedules.
• automation.server.arpa is present in the infrastructure CMDB and persistent runtime inventory, Ansible ping succeeds, and host-health history contains a PASS observation.
• Unauthenticated relationship, impact, and health-analysis requests returned HTTP 401; authenticated relationship, dependency, impact, host-analysis, and correlation requests returned HTTP 200.
• Relationship-aware correlation for application:himp reports both related hosts with health history available, HEALTHY, and non-flapping.
• Repository/worktree: CLEAN / synchronized.

Production Corrections Completed During Closure
0d86409d1be6c90e22be2be09cb3db2dcf53b0f4 — fix: support current ansible inventory validation. Removed the unsupported --json argument from ansible-inventory validation and strengthened regression coverage.
cbfbc354e1f6b0584e92e5ee6d4d9ae3688716b1 — fix: preserve runtime inventory across deployments. Git inventory now seeds runtime inventory only when hosts.yml is absent; subsequent deployments preserve web-managed runtime inventory.

Final Phase 12 Release Checkpoint
Branch: feature/plugin-sdk
LOCAL: cbfbc354e1f6b0584e92e5ee6d4d9ae3688716b1
REMOTE: cbfbc354e1f6b0584e92e5ee6d4d9ae3688716b1
DEPLOYED: cbfbc354e1f6b0584e92e5ee6d4d9ae3688716b1
Regression: 934 passed
compileall: PASS
diff check: PASS
Deploy script syntax: PASS
HIMP service: ACTIVE
Listener: 0.0.0.0:9347
Scheduler timer: ACTIVE
Worktree: CLEAN / synchronized

Phase 12 Operational Intelligence is CLOSED. The next product development phase is Phase 13 — Automation Intelligence.

# 5. Phase 13 — Automation Intelligence

Status: IN PROGRESS. Phase 13 converts HIMP's deterministic operational intelligence into controlled, auditable automation assistance while preserving explicit operator authority and fail-closed execution boundaries.

## 13.1 — Remediation Recommendations (5–8h)

Status: COMPLETE / PRODUCTION VERIFIED.

Phase 13.1 added deterministic, evidence-backed remediation recommendations over the existing health-analysis and dependency-impact services. Recommendation generation is read-only: it does not execute automation, create remediation audit records, or modify infrastructure state.

• Recommendations are derived from persisted host health and relationship/dependency evidence.

• Unhealthy and flapping conditions are translated into operator-readable severity, rationale, evidence, affected assets, dependency path, and recommended action.

• Recommendation output explicitly reports execution_permitted=false and execution_performed=false.

• Authenticated API: GET /api/remediation/recommendations/{entity_type}/{entity_id}.

• Production application:himp validation returned HTTP 200 with zero recommendations because the correlated production hosts were healthy.

• Unauthenticated production access returned HTTP 401.

• Read-only production validation left remediation audit, remediation operation, relationship, and host-health counts unchanged.

### Phase 13.1 Validation and Release Checkpoint

Branch: feature/plugin-sdk

Commit: e519e336cc865a5976829434e99046210a14b6df

Subject: feat: add evidence-backed remediation recommendations

Focused regression: 63 passed

Full regression: 948 passed

compileall: PASS

diff check: PASS

OpenAPI route: PASS

Authenticated production API: HTTP 200

Unauthenticated boundary: HTTP 401

Production safety check: no remediation execution or audit mutation

## 13.2 — Approval Queue (4–6h)

Status: COMPLETE / PRODUCTION VERIFIED.

Phase 13.2 added a durable remediation approval queue and operator UI while keeping approval decisions separate from remediation execution. The queue provides a controlled administrative decision point for recommendations that require authorization.

• A dedicated remediation_approvals persistence model stores recommendation evidence, source/target identity, condition, severity, recommended action, rationale, affected assets, dependency path, requester, decision actor, decision note, and timestamps.

• Approval lifecycle states are PENDING, APPROVED, and DENIED.

• Creation and approve/deny decision routes require administrator authorization; read access remains behind the existing authenticated session boundary.

• Approval decisions are durable and auditable but do not themselves execute remediation.

• The Remediation page now includes an Approval Queue with status filtering, recommendation context, evidence, affected assets, decision notes, and approve/deny controls.

• Existing remediation execution UI remains present and separate; Phase 13.2 does not collapse approval and execution into one action.

• PostgreSQL schema and SQLite-to-PostgreSQL migration inventories were extended for remediation_approvals.

### Phase 13.2 API Contract

• POST /api/remediation/approvals — create approval request; admin-only

• GET /api/remediation/approvals — list/filter approval queue

• GET /api/remediation/approvals/{approval_id} — approval detail

• POST /api/remediation/approvals/{approval_id}/approve — approve; admin-only

• POST /api/remediation/approvals/{approval_id}/deny — deny; admin-only

### Phase 13.2 Validation and Release Checkpoint

Branch: feature/plugin-sdk

Commit: e2fe1e6cd1d7bc9d308cb4dbb046d8426c1a5678

Subject: feat: add remediation approval queue

UI regression: 25 passed

Backend regression: 69 passed

Database regression: 33 passed

Full clean-environment regression: 975 passed

compileall: PASS

diff check: PASS

HIMP service: ACTIVE

Scheduler timer: ACTIVE

Repository/worktree: CLEAN / synchronized

LOCAL = REMOTE = DEPLOYED = e2fe1e6cd1d7bc9d308cb4dbb046d8426c1a5678

## 13.3 — Remediation Scheduling (3–5h)

Status: COMPLETE / PRODUCTION VERIFIED.
Phase 13.3 added one-time scheduling for individually approved remediation while reusing the existing HIMP scheduler process and the existing remediation execution, policy, verification, and audit services. No parallel scheduler or remediation execution framework was introduced.

• Approved remediation now carries a frozen task_id so the executable automation identity is preserved with the approval snapshot.
• A dedicated remediation_schedules persistence model records approval_id, scheduled execution time, lifecycle status, scheduler identity, start/completion timestamps, audit linkage, failure text, and cancellation metadata.
• Schedule lifecycle states are SCHEDULED, RUNNING, COMPLETED, FAILED, and CANCELLED.
• Only APPROVED remediation may be scheduled; PENDING or DENIED approvals fail closed.
• A single approval may have only one remediation schedule record.
• Due schedules are claimed atomically through SCHEDULED → RUNNING so concurrent scheduler invocations cannot execute the same remediation twice.
• Scheduled execution reconstructs the exact approved remediation snapshot rather than regenerating recommendations at execution time.
• Existing remediation policy is re-evaluated at execution time; approval does not bypass a later policy DENY or disabled automation state.
• Cancellation preserves the approval record and leaves a durable operator audit trail.
• Browser-local datetime input is converted to ISO UTC; persistence uses UTC-naive timestamps, while internal naive datetimes are interpreted as host-local before UTC conversion.

Phase 13.3 API Contract
• POST /api/remediation/schedules — create a one-time schedule for an approved remediation; admin-only
• GET /api/remediation/schedules — list/filter remediation schedules
• GET /api/remediation/schedules/{schedule_id} — schedule detail
• POST /api/remediation/schedules/{schedule_id}/cancel — cancel a SCHEDULED item; admin-only

Phase 13.3 Validation and Release Checkpoint
Branch: feature/plugin-sdk
Commit: f004c1019c8f730b6107d7ecf8b8f433f40a8147
Subject: feat: add remediation scheduling
Focused regression: 93 passed
Full regression: 1005 passed
compileall: PASS
diff check: PASS
PostgreSQL backend: VERIFIED
remediation_approvals.task_id: PRESENT
remediation_schedules table: PRESENT
Live API routes: VERIFIED
Post-deployment scheduler execution: VERIFIED
HIMP service: ACTIVE
Scheduler timer: ACTIVE / enabled
Listener: 0.0.0.0:9347
LOCAL = REMOTE = DEPLOYED = f004c1019c8f730b6107d7ecf8b8f433f40a8147
Repository/worktree: CLEAN / synchronized
Production validation found zero active remediation recommendations, zero approvals, and zero schedules; no synthetic production remediation evidence was created solely for smoke testing.

## 13.4 — Verification Improvements (3–5h)

Status: COMPLETE / PRODUCTION VERIFIED.
Phase 13.4 strengthened post-remediation verification so HIMP distinguishes automation execution success from verified remediation outcome. The existing RemediationVerificationService, HostHealthService, HealthAnalysisService, remediation workflow, scheduling service, audit repository, dashboard, and logging surfaces were extended rather than replaced.

• Verification now records explicit status, success, reason, condition, hostname, and bounded evidence.
• Supported deterministic conditions are HOST_UNHEALTHY and HOST_FLAPPING.
• HOST_UNHEALTHY is VERIFIED only when a fresh post-remediation host-health check returns PASS; otherwise it is NOT_VERIFIED.
• HOST_FLAPPING requires a fresh host observation plus bounded historical re-analysis; it is VERIFIED only when fresh health is PASS and the host is no longer classified as flapping.
• Unsupported or insufficiently evaluable conditions return NOT_SUPPORTED rather than being treated as successful.
• Failed automation returns EXECUTION_FAILED and does not perform a misleading health verification.
• Legacy immediate-remediation proposals without an explicit condition retain deterministic fresh-host-health verification for backward compatibility.
• remediation_audit now persists verification_status, verification_success, and verification_evidence independently from execution_success.
• Scheduled remediation reaches COMPLETED only when policy allows execution, automation succeeds, and verification succeeds. Successful execution with NOT_VERIFIED or NOT_SUPPORTED outcome closes the schedule as FAILED while retaining audit linkage.
• Immediate remediation workflow now exposes verification_count, verified_count, and unverified_count.
• Remediation history/detail UI shows Execution and Verification separately, including verification evidence and summary counters.
• Normalized remediation logs treat failed verification as a failed remediation outcome even when the underlying automation execution succeeded.

Phase 13.4 Validation and Release Checkpoint
Branch: feature/plugin-sdk
Commit: 72a09c6120897ee82f703182e2162a28b3940254
Subject: feat: strengthen remediation verification
Focused regression: 97 passed
Full regression: 1022 passed
compileall: PASS
diff check: PASS
PostgreSQL backend: VERIFIED
verification_status column: PRESENT
verification_success column: PRESENT
verification_evidence column: PRESENT
HIMP service: ACTIVE
Listener: 0.0.0.0:9347
Root application response: HTTP 303
Scheduler timer/service path: VERIFIED; forced post-deployment run exited 0/SUCCESS with Due tasks: 0 and Due remediation schedules: 0.
Existing production remediation audit rows: 48; historical verification counters remained zero because Phase 13.4 does not invent outcomes for pre-13.4 records.
LOCAL = REMOTE = DEPLOYED = 72a09c6120897ee82f703182e2162a28b3940254
Repository/worktree: CLEAN / synchronized

## 13.5 — Low-Risk Autonomous Remediation (5–8h)

Status: NEXT. Only after preceding controls are production proven; use explicit ALLOW_AUTOMATIC / REQUIRE_APPROVAL / DENY policy with fail-closed safety.

## 13.6 — Production Gate (2–4h)

Status: PLANNED. Regression, deployment, production validation, and documentation.

# 6. Phase 14 — Workflow & Orchestration UX

Improve operator understanding and control of the existing workflow engine rather than building a replacement execution framework.

Workflow execution timeline with steps, timestamps, durations, and status.

Operator-readable failure analysis including failed step, target, return code/error, and prior successful step.

Safe retry/replay controls that distinguish retrying an operation, rerunning a workflow, and any supported resume behavior.

Improved workflow history and execution-detail navigation.

Production gate and documentation.

# 7. Phase 15 — Administration & Notifications

Introduce a reusable notification framework that routes operational events without coupling individual monitoring features to specific transports.

Notification event model and routing policy.

Configurable destinations such as email, Microsoft Teams, Slack, or other approved transports.

Severity, suppression, acknowledgement, escalation, and recovery semantics.

Storage events explicitly supported: STORAGE_WARNING, STORAGE_CRITICAL, STORAGE_RECOVERED.

Health, automation, remediation, backup, and other operational event sources can later reuse the same framework.

Administrative configuration UI, authorization, audit history, and production gate.

# 8. Phase 16 — Platform Lifecycle & Advanced Operations

Reserve Phase 16 for product lifecycle capabilities justified by real operational needs after Phases 12–15. Candidate work includes richer maintenance-window controls, lifecycle visibility, advanced operational reporting, capacity forecasting after sufficient history exists, and other cross-platform operational improvements. Scope should be approved from production evidence rather than implemented merely because it appears on the roadmap.

# 9. Immediate Starting Point

Resume Phase 13 — Automation Intelligence at Phase 13.5 — Low-Risk Autonomous Remediation. Phases 13.1 through 13.4 are complete and production verified. Phase 13.5 must build on the existing deterministic recommendation, approval, scheduling, policy, execution, verification, and audit controls. Automatic execution must remain explicitly bounded by ALLOW_AUTOMATIC / REQUIRE_APPROVAL / DENY policy, default fail closed, preserve operator-visible auditability, and avoid creating a parallel automation or scheduling subsystem.

# 10. Roadmap Decision Record

This roadmap intentionally does not reopen completed Phase 9–12 infrastructure work. Phase 12 Operational Intelligence remains COMPLETE / PRODUCTION VERIFIED. Phase 13.1 production-proved deterministic, evidence-backed remediation recommendations without autonomous execution. Phase 13.2 production-proved a durable approval queue and explicit separation between approval and execution. Phase 13.3 production-proved controlled one-time remediation scheduling through the existing HIMP scheduler. Phase 13.4 production-proved condition-aware post-remediation verification, independent execution and verification outcomes, durable verification evidence, and fail-closed scheduled closure. The current production release checkpoint is 72a09c6120897ee82f703182e2162a28b3940254 with a 1022-test full regression baseline. Phase 13.5 — Low-Risk Autonomous Remediation is the next roadmap slice and may proceed only within the previously established deterministic safety and verification boundaries. Predictive/AI behavior remains deferred.